# TNDRX Platform Technical Specification

Version 1.2  ·  19 May 2026  ·  Status: Draft for Review

Converted from dev note; clarified into product, engineering, data, AI, security, and delivery requirements. Covers MVP scope (January–March 2026 demos) and post-MVP enhancements. Open decisions and known bugs are captured in Section 9.

# 1. Executive Summary

TNDRX is a tender intelligence and consortium-building platform for SMEs, platform owners, and project teams. It ingests public tender sources, analyzes tender requirements with AI, matches tenders to companies using a capability and market taxonomy, and helps users assemble high-coverage project teams. The platform must support controlled onboarding, company verification, role-based access, auditable communications, location-aware discovery, and scalable daily tender synchronization.

This specification separates the original dev note into MVP requirements, post-MVP enhancements, operational constraints, known bugs, and open decisions so delivery can be planned and tested.

# 2. Goals and Non-Goals

## Goals

Import and analyze UK/EU tender opportunities from TED, Find a Tender, and Contracts Finder APIs.

Allow users to sign up as individuals, join or create companies, and pass through super admin and company admin approval.

Maintain a searchable company directory supporting roughly 5,000 companies and an initial verified subset of approximately 400 companies.

Generate tender summaries, capability requirements, matching scores, gap analysis, and consortium recommendations using AI where appropriate.

Enable project creation from a tender, team/member invitation, project-specific scoring, and auditable email-based communications.

Support admin operations: user approvals, company verification, AI/sync controls, taxonomy approval, project limits, and troubleshooting views.

## Non-Goals for MVP

Do not automatically assign newly generated taxonomy nodes to companies without admin or company review.

Do not run unlimited deep AI research for every company and tender; expensive analysis should be gated by user intent and role limits.

Do not require full multilingual product parity on day one; ship English first while preparing Chinese i18n architecture.

Do not replace CRM, inbox, or procurement workflow systems; TNDRX stores platform communications and status.

# 3. Users, Roles, and Permissions

| Role | Definition | Core permissions |
| --- | --- | --- |
| Pending user | Signed-up user awaiting approval. | Can view allowed tenders and companies; cannot create projects or send invitations. |
| Individual / platform user | Approved user not attached to a company. | Browse tenders/companies, save tenders, request to join company. |
| SME user | Approved user associated with company. | View company matches, participate in projects, request changes where allowed. |
| SME owner / company admin | Admin at company level. | Approve company join requests, edit profile, propose verified changes, manage projects within limits. |
| Project owner | Project-level admin created from a tender. | Manage team, invite members, rerun project analysis, view project communications; exact model needs confirmation. |
| Platform owner / super admin | TNDRX platform administrator. | Approve signups, override approvals, change roles, verify companies, manage taxonomy, inspect events. |

## Approval rules

Every signup requires super admin approval before full access.

Joining an existing company also requires company admin approval; super admin may override.

All approval, invitation, rejection, and role-change emails must be sent from the platform email domain and logged.

Pending users may view allowed tenders and companies, but write/project actions remain restricted.

# 4. Functional Requirements

This section covers all functional requirements grouped by domain: (A) User & Company Management, (B) Tender Intelligence, (C) Matching & Scoring, (D) Projects & Consortium, (E) Platform Operations. Each subsection is tagged with a delivery phase: [MVP] = required for the January–March demo; [POST-DEMO] = required by March–April scale-up; [FUTURE] = post-Shanghai sign-off.

## Signup and company onboarding [MVP]

Users can sign up as an individual or as part of a company.

If the company exists, create a join request; if not, create a new company draft.

Company creation requires minimum details: website at minimum, plus recommended legal name, address, country, contact email, registry identifier, and source confidence.

During signup, enrich company information from public web and registry sources, then ask the user which discovered address/details to use.

Company profile creation must not overwrite verified details without review.

## Company directory [MVP]

Load and display the initial approximately 5,000-company dataset from the agreed CSV/bookmark source.

Support verified and non-verified company states.

Approved companies should have public-facing profile pages, subject to privacy and approval policy.

Render contact links as clickable links.

Search and filter by capability, market/category, certification, verification state, and location proximity.

## Company AI analysis [POST-DEMO]

Default matching uses local low/medium/high bucket classification based on taxonomy overlap. No deep AI analysis is triggered automatically.

When a user opens a company profile, trigger on-demand deep research: scrape the company website, generate a summary, keywords, capabilities, and markets; cache the result in the database so subsequent users receive the stored output without re-running the analysis.

Once deep research data is available, compute an accurate match score with pros and cons for each relevant tender against that company.

AI analysis must populate the company markets field as part of the deep research output.

During daily sync, only run AI-generated field updates for verified companies. For non-verified companies, remove AI-generated fields and allow admin to re-populate them manually.

The admin panel regen button must scrape the company website and produce a summary and keywords only; it must not trigger full taxonomy assignment or overwrite verified capability data.

AI analysis must never overwrite or reset manually entered company details. Re-running analysis should merge new AI output with existing data, not replace it.

## Tender import and lifecycle [MVP]

Import tenders from TED, Find a Tender, and Contracts Finder APIs.

Daily sync must define a lookback window; recommended default is last 30 days plus source-specific cursors.

Admin sync UI must show last run and next run in GMT, imported count, updated count, failed count, and errors.

Tenders with deadlines in the past must be marked closed and excluded from active matching by default.

Tender list default sorting should be open tenders by nearest deadline first.

Tender page tab order should be Matches, Saved, All Tenders.

## Tender AI analysis [MVP]

Generate AI summaries with buyer, scope, deadline, location, value where available, eligibility, required capabilities, certifications, evidence, and risks.

Run analysis buttons must be consistent and disabled or show progress while jobs are running.

User-triggered analysis should process only new or stale tenders by default.

The all-age eating disorder service tender must match Xiao?s CBIT company for demo validation, assuming supporting company data.

## Matching and scoring [MVP]

Matching should have two levels: default local matching for low/medium/high classification, and deeper AI research when a user requests detailed analysis. Deep research outputs should be cached and reused.

| Signal | Initial weight | Notes |
| --- | --- | --- |
| Capability match | Primary gate | Required capabilities from tender must align to company capabilities. Missing mandatory capabilities should materially lower eligibility. |
| Certification | 50% | Use required and preferred certifications; missing mandatory certification should be highlighted separately. |
| Experience | 40% | Assess project history, sector experience, evidence quality, and delivery scale. |
| Location | 10% | Use lat/long and service area; cache coordinates to avoid excessive map/geocode calls. |

Display low, medium, and high match levels before detailed score is available.

After deep analysis, show score, pros, cons, missing capabilities, certification gaps, evidence gaps, and recommended consortium additions.

Use one source of truth for coverage score and fix current 5% vs 25% inconsistency.

Make gap analysis plus/minus controls semantically consistent.

## Project and consortium creation [POST-DEMO]

Start from a selected tender, then create a project/consortium workspace.

AI should preselect required capabilities in a capability tree; users can adjust before project creation.

After project creation, scoring switches from single-company score to team/project score.

Project invitations send email; invitees join the platform if needed and then gain project access.

Project member count must consistently include or exclude owner across empty and populated states.

Rerun analysis must not reset previously added missing capabilities.

## Capabilities, markets, certifications [MVP]

Model capabilities, markets, and standards/certifications as separate trees or structured lists.

Remove equipment, safety rating, and market position unless reintroduced with clear scoring logic.

Company key capabilities must align with approved taxonomy.

Company owners can edit capabilities under company profile; admins see full tree, normal users see selected/allowed states.

AI can capture company capabilities from evidence, but company approval is required before company-verified status.

Verified company changes require admin review and versioning; users see last approved profile until approval.

Non-verified company owners may propose up to five competencies without admin approval.

## Verification and limits [POST-DEMO]

| Company state | Capability change policy | Project limit |
| --- | --- | --- |
| Verified | Company owner may propose changes; admin team verifies before public/verified profile updates. | Configurable in admin; source note proposes max 5 projects. |
| Non-verified | Company owner may propose up to 5 competencies; admin approval not required unless policy changes. | Max 1 project. |
| Verification request | User submits verification/enrollment form. Evidence requirements need Georgi/Xiao decision. | N/A |

## Communications and email [MVP]

Define templates for signup approval, company join, company approval/rejection, project invitation, role change, verification request/outcome, and AI/sync failure alerts.

Owners/admins must see relevant communication history in user, company, and project contexts.

Migrate from Resend to a selected provider behind an abstraction supporting templates, transactional sending, bounce/error handling, audit IDs, and sender domains.

## Admin portal [MVP]

Admin portal supports company review, user approval, company verification, role overrides, event timeline, tender sync, AI controls, limits, and taxonomy approval.

Clicking a user in admin should show user event actions and current approval/company/project state.

Admin can verify a company and configure project limits for verified organizations.

Admin company regen button should scrape website data and produce summary/keywords, not full taxonomy assignment.

## Location and maps [POST-DEMO]

Backfill latitude/longitude for all companies through a controlled job.

Geocode only when company address changes or a new company is created.

Support closest-company filtering using cached coordinates and proximity query.

Store map API keys in secret management, never in notes/source/client bundles without browser-key restrictions.

## Internationalization [FUTURE]

Prepare i18n for English and Chinese across navigation, dashboards, tender pages, company pages, signup, admin states, emails, validation, and errors.

MVP may ship English-first, but UI copy should be externalized.

# 5. Architecture and Technical Requirements

Migrate to Next.js and deploy to managed hosting supporting SSR, server actions/API routes, background jobs, secrets, and preview deployments.

Abstract AI model selection by task, cost, quality, and user/company tier.

Non-verified users should use only the low-cost model tier described in the note as GPT-5 nano; model names must be configurable.

Separate interactive UI requests from long-running jobs: tender imports, scraping, geocoding, and AI analysis.

All analysis jobs must be idempotent and store queued/running/succeeded/failed/stale/skipped status.

| Module | Responsibilities |
| --- | --- |
| Auth and RBAC | Signup, login, roles, approvals, company membership, permissions. |
| Company service | Profiles, verification, capabilities, markets, certifications, versioned changes, public profiles. |
| Tender ingestion | API connectors, normalization, deduplication, sync status, close detection. |
| AI analysis | Tender summaries, capability extraction, company summaries, matching, gap analysis, cached deep research. |
| Project service | Creation from tender, team, invitations, team score, communications. |
| Email service | Provider abstraction, templates, delivery status, audit log. |
| Location service | Geocoding, coordinate cache, proximity search, quota protection. |
| Admin service | Approvals, overrides, verification, limits, taxonomy review, sync and AI operations. |

# 6. Data Model Draft

| Entity | Key fields |
| --- | --- |
| User | id, email, name, approvalStatus, globalRole, defaultCompanyId, locale, createdAt, lastLoginAt |
| Company | id, legalName, displayName, website, address, lat, long, verifiedStatus, publicProfileStatus, summary, keywords, sourceConfidence |
| CompanyAnalysis | companyId, summary, keywords, markets[], capabilities[], scrapedAt, model, status (pending/done/failed), cachedUntil |
| CompanyMembership | userId, companyId, role, status, approvedBy, approvedAt |
| CompanyProfileVersion | companyId, version, dataSnapshot, status, proposedBy, reviewedBy, reviewedAt, reason |
| CapabilityNode | id, parentId, taxonomyType, label, source, status, approvedBy |
| CompanyCapability | companyId, capabilityId, state, source, evidenceUrl, confidence, approvedBy |
| Tender | id, source, sourceId, title, buyer, description, deadline, location, value, status, rawPayloadHash |
| TenderAnalysis | tenderId, summary, requiredCapabilities, certifications, marketCodes, riskFlags, model, status, version |
| MatchResult | tenderId, companyId, projectId, score, level, pros, cons, gaps, model, analysisVersion |
| Project | id, tenderId, ownerUserId, ownerCompanyId, status, selectedCapabilities, teamScore, createdAt |
| ProjectMember | projectId, userId, companyId, role, status, invitedBy, joinedAt |
| CommunicationLog | id, scopeType, scopeId, templateKey, recipient, provider, providerMessageId, status, createdAt |
| SyncRun | id, source, startedAtGmt, finishedAtGmt, nextRunAtGmt, status, counts |
| AuditEvent | id, actorUserId, action, targetType, targetId, metadata, createdAt |

# 7. Taxonomy and AI Governance

Initial taxonomy should use the two-tier market taxonomy dated 2026-02-13, based on UK SIC and aligned/complemented by US, EU, and UN codes.

Competence v0 should be based on the market taxonomy, with CCM taxonomy attached only to relevant sections.

Post-demo: AI reads tenders and proposes new taxonomy/capability nodes; admin approval is required before global availability.

New AI-proposed taxonomy nodes are not automatically assigned to companies. Companies must rerun AI analysis or manually propose capabilities.

Maintain taxonomy versioning so analysis can be traced to the taxonomy version used.

# 8. APIs and Background Jobs

| Endpoint | Purpose |
| --- | --- |
| POST /api/signup | Create user and optional company/join request. |
| POST /api/admin/users/{id}/approve | Super admin approval. |
| POST /api/companies/{id}/join | Request company membership. |
| POST /api/admin/companies/{id}/verify | Set verified state. |
| POST /api/tenders/sync/{source} | Admin-triggered tender sync with date-range validation. |
| POST /api/tenders/{id}/analyze | Run or enqueue tender AI analysis. |
| POST /api/tenders/{id}/match | Generate company matches for tender. |
| POST /api/projects | Create project from tender and selected capabilities. |
| POST /api/projects/{id}/invite | Invite user/company to project. |
| POST /api/companies/{id}/regenerate-summary | Scrape website and update draft summary/keywords. |
| POST /api/companies/{id}/deep-research | Trigger on-demand deep research for a company: scrape website, generate summary/keywords/capabilities/markets, cache result. Returns job ID for polling. |

Daily tender sync per source with cursor and date-range guardrails.

Tender close job for expired deadlines.

AI tender analysis queue with retry and failure reason storage.

Company website scrape and summary/keyword generation queue.

Location backfill/geocoding queue with quota protection.

Email delivery status reconciliation job where provider supports it.

# 9. Security, Privacy, and Compliance

Rotate/revoke the leaked Google Maps API key and enforce least-privilege restrictions.

Apply RBAC checks server-side for all admin, company, project, and pending-user actions.

Store raw tender payloads and AI outputs with source, timestamp, model, prompt version, and analysis version.

Do not expose private company drafts, pending verification changes, or internal admin notes on public pages.

Email logs should store delivery metadata and template keys, not unnecessary sensitive bodies unless required.

AI-generated claims about company capability should show source/evidence and confidence; do not present unverified claims as verified facts.

# 10. Acceptance Criteria

A pending user can sign up, view allowed tenders/companies and become fully approved through super admin and company admin workflows.

Admin can import tenders from configured sources, see sync timestamps in GMT, and review failures without losing imported data.

Expired tenders are marked closed and open tenders sort by nearest deadline first.

A tender has AI summary, capability tree selections, match levels, and detailed gap analysis after deep analysis.

A user can create a project from a tender, invite members by email, and see team/project score after members join.

Verified and non-verified company limits are enforced for competencies and projects.

Verified company edits create pending versions; users see last approved profile until admin approval.

Location search uses cached lat/long and avoids repeated map/geocode calls on every filter interaction.

Email provider can be swapped behind an abstraction.

AI model selection is configurable by task and tier.